## Selise Signature – Summary & Action Plan of Meeting (27th August 2025)

### 1. Pro Subscription Plan Messaging

- Goal: Display a message encouraging users to subscribe to Selise Signature Pro, highlighting benefits:

  - Biometric, Advanced and Qualified E-Signatures

  - Contract Templates

  - Signing Order and Delegation

  - Online Document Storage

  - AI Assistant

  - Team & Contact Management

  - 3 tiers: Single user, Teams, Enterprise

- Next Steps:

  - Marketing to finalize pricing & tier details (with dev team to keep implementation easy)

  - Product team to design placement & UI flow for upgrade prompt.

  - Developers to implement subscription flow.

- Timeline: Requires dev discussion → Time Estimate will be given after dev input

### 2. Prefilled Email on Signup

- Goal: When a user signs a document on the free site and clicks "Sign up," their email field should already be prefilled.

- Next Steps:

  - Developers to implement auto-pass of email from document signing flow to signup form.

- Timeline:  2nd of September 2025

### 3. User Info Collection on Free Signature Site

- Goal: Collect additional info before letting user's rollout document:

  - First Name, Last Name

  - Organization Name / Personal use (auto switch if field not filled)

- Next Steps:

  - Marketing/UX to finalize form design.

  - Developers to add input fields in pre-signing step and store as metadata of user (before org creation etc.)

- Timeline: Estimated 4th September 2025

### 4. Uploader Box Disclaimer

- Goal: Add text below uploader including link.
 "By uploading your document, you are accepting all the terms and conditions."

- Next Steps:

  - Developers to update uploader UI.

- Timeline: 2nd September 2025

### 5. Consent to Sign (Free Signature Site)

- Goal: Add explicit “I give consent to sign” checkbox before proceeding (same as with ESIGN rule in main app)

- Next Steps:

  - Developers to update signing flow.

- Timeline: 2 weeks after dev confirmation.
**Note: If we add “By uploading you are accepting the terms and conditions” do we need to add this? <---Yes, this is the ESIGN checkbox. Exact same thing as in the main app.

### 6. Microsoft Clarity – Smart Event Issues

- Goal: Fix event-tracking errors in Clarity.

- Next Steps:

  - Marketing/Analytics to report exact issue.

  - Developers to review Clarity setup & adjust smart events.

- Timeline: Estimated 4th September 2025